In Attendance: Caitlyn Landrum, Katie Moutafis, Amber Spell, Alberto Ceballos, Jahwaan Crews, Zach Kucharz, Jacob McCauley

On Voice Chat: Angelo Teoxon

Goals: Save stuff to Branch, Set Up Navigation, Alberto’s Ted Talk, What Documentation we are sending to Cooper, Where is everyone at with their sections.

* Updates
  + Jahwaan- Functionally done nothing
  + Steve- Done with his sections, needs API
  + Katie- Done with her sections, needs API
  + Zach- Done with his sections, needs API
  + Caitlyn- Done with her sections, needs API
  + Jacob- Half done with his sections, needs help
  + Amber- Working on SQL queries and testing server
  + Angelo- Functionally done nothing
  + Alberto- Populated the database with the API, worked on documentation, worked on design of front end, tested a couple queries
* Alberto’s Ted Talk
  + Simple app design, and critiques there of
  + Updated Software Requirements Specification
* Timeline
  + Mon 3/18/19
    - Survey
  + Wed 3/20/19
    - Update
    - Setup Navigation
    - Query Setup
    - Survey Analysis
  + Fri 3/22/19